Board Memo - Joint SOC 2 + PCI DSS Compliance Programme

| TO: | Risk Committee / Audit Committee of the Board |
| --- | --- |
| FROM: | Chief Information Security Officer (CISO) |
| SUBJECT: | Joint SOC 2 + PCI DSS v4.0 Compliance Programme |
| DATE: | 01 July 2026 |
| REF: | NBFC/2026/CISO/JOINT-PROG/001 |

Purpose

Seek approval to run SOC 2 Type II and PCI DSS Service Provider Level 1 ROC as a single integrated programme. Combined run delivers ~30% lower engineering-hours, ~15-20% lower audit fees, and a unified board reporting cadence. NBFC touches card data AND enterprise customers; running separately doubles work and splits the audit month in two.

Recommendation

Approve the joint programme. Authorise a single SteerCo (CISO + CRO + CFO + CTO), single GRC (Vanta or Drata), single 18-month roadmap, and budget of INR 1.9-3.1 crore for cycle 1. Authorise the CISO to launch by week 4 with vendor selection complete by week 6.

Why now

1) Enterprise customers (banks, B2B SaaS, marketplaces) demand SOC 2 Type II before onboarding - current absence blocks sales. 2) Acquirer / card networks mandate annual PCI ROC for NBFC card data. 3) RBI IT Framework 2023 + DPDP Act 2023 + Tokenisation 2021/2023 layer regulatory weight. Two parallel programmes double engineering load; one halves it.

Quantified wins (joint vs separate)

| KPI | Separate run | Joint run | Delta |
| --- | --- | --- | --- |
| Engineering FTE-hours / qtr | 1,400-1,800 | 950-1,200 | -30% |
| Annual audit fees | INR 1.8-3.0 cr | INR 1.5-2.4 cr | -15 to -20% |
| Audit findings at first cycle | 12-15 | 7-9 | -40% |
| SOC 2 + PCI delivery days | 270 days | 210 days | -22% |
| Enterprise sales cycle | 120 days | 75 days | -37% |
| Compliance dashboards BAU | 5-7 | 1 unified cockpit | Single source |

Risk Committee ask - six decisions

| Action | Detail | When | Owner |
| --- | --- | --- | --- |
| Approve | Joint SOC 2 + PCI DSS programme structure + 18-month roadmap | Today | Risk Committee |
| Authorise | INR 1.9-3.1 crore total cycle 1 budget | Today | Risk Committee |
| Charter | Combined SteerCo chaired by CRO; CISO leads delivery | Week 2 | CISO + CRO |
| Vendor | Select QSA + CPA auditor pair + GRC tool | Week 4 | CFO + CISO |
| Programme | Mobilise SteerCo + evidence repository + RACI | Week 6 | CISO |
| Window | Begin first joint observation window | Week 12 | CISO |

Top four risks and mitigations

| Risk | Description | Mitigation |
| --- | --- | --- |
| Two parallel programmes | Engineering burnout + duplicated controls | Joint SteerCo + shared evidence + shared GRC tool |
| Audit date collision | SOC 2 + PCI in same month | Sequential fieldwork; PCI Sep-Oct, SOC 2 Jan-Feb |
| Vendor AOC expiry slip | Vendor SOC 2 or PCI AOC expires quietly | Quarterly CISO review + automated calendar alerts |
| RBI 2-hour timer | Cyber incident hits the cliff | Quarterly tabletop + parallel clocks playbook |

Specific decisions requested

| Action verb | Decision text |
| --- | --- |
| Approve | Joint SOC 2 + PCI DSS programme structure and 18-month roadmap |
| Authorise | INR 1.9-3.1 crore cycle 1 budget |
| Charter | Combined SteerCo chaired by CRO, CISO-led execution |
| Schedule | First joint observation window start by 30 Sep 2026 |
| Authorise | CISO to negotiate single GRC tool capex <= INR 65 lakh |

Closing

Programme charter with detailed milestones, vendor shortlist and contingencies will be circulated post-approval under separate cover. Submitted for Risk Committee review.

- CISO  |  Reviewed: CFO  |  Reviewed: CRO